## Slide 1
Report by: IOT TEAM
IOT TEAM PROJECT 2020 REPORT
(12/03/2020)

## Slide 2
IOT Project Summary
No | Projects Name | Status | Costdown OP | Save Cost($) | Owner Main | Due Date | Remark
1 | Descates Project (Website) | Finished | - | - | Auto-Ban | 9/15/2020 | Close
2 | MOH Project Management (Website) | Finished | - | - | Auto-Ban | 11/10/2020 | Close
2 | Tooling room management (Website) | Design | - | - | Auto-Ban | 12/10/2020 | On Going
3 | Mobile App For System Smart Factory (Mobile App) | Design | - | - | Auto-Nghia | 01/20/2021 | On Going
4 | System Smart factory Management (Website) | Improve | - | - | Auto-Nam | 02/10/2021 | On Going
5 | System show Line balance | Design | - | - | Auto-Nam | 12/12/2020 | On Going

## Slide 3
1:System Smart Factory (Website)
1. Dashboard
2. Engineer
3. RE and MOH
5. Tooling Room Management
4. Golden Management

## Slide 4
1.1 Tooling Room Management (Website)
Schedule of Tooling Room Management
11/08
Make Idea
11/15
Design Page
11/12
Design DB
12/04
Up To Server
12/10
Online
12/06
Debug Run
After Improve
Before Improve

## Slide 5
1.2 Mobile App
Schedule of Mobile App
10/10
Make Idea
11/05
Design Screen
10/20
Design API
11/28
Up To Server
12/05
Online
12/02
Debug Run
(1)
1: Screen login
2:Home
3:View All Model
4:View Detail Model
5:Top Error Code
6:Golden Example
Management
(5)
(2)
(3)
(4)
(6)

## Slide 6
1.3 System Line balance (Owner:Auto-Nam)
Schedule of System Line balance
12/05
Make Idea
12/08
Design Page
12/07
Design Database
12/10
Up To Server
12/12
Online
12/11
Debug Run
Flow chart
Line Balance issue
The FII server retrieves the Data from IE and SFIS then calculates it
Show alarm, highlight relevant parts by auto send mail and wechat
y
Auto Database
Engineer ME,PE,PD…
ALARM
Operator issues
retraining
IE Engineer
SFIS Database
analysis
Show important imformation
Meeting